* Eric Amo

12-07-2017 01:02:20 PM

7d ago

* + StateClosed Complete
  + StatusClosedwasCompleted

Ho Jang

12-07-2017 12:34:02 PM

7d ago

* + StatusCompletedwasIn Progress

Ho Jang

Work notes

12-07-2017 12:33:13 PM

7d ago

12/07: CM  
Schedule Status: Ahead of Schedule  
Comments: Media was delivered on 12/06/2017. Archive completed.

System Administrator

Work notes

12-06-2017 07:00:01 PM

7d ago

This ticket has an ECD due in 5 day(s)

Ho Jang

Work notes

12-06-2017 03:45:56 PM

7d ago

12/06: CM  
Schedule Status: Ahead of Schedule  
Comments: RAM, STRAW, and APAT retired. Once media is delivered, WR can be closed.

Ho Jang

Work notes

12-01-2017 03:38:00 PM

12d ago

12/01: CM  
Schedule Status: Ahead of Schedule  
Comments: CR approved. VM shutdown. GitHub repository removed. Media delivery and remaining tasks of retiring RAM, STRAW, and APAT will be completed early next week

[Show MoreShow less](javascript:void(0))

Ho Jang

Work notes

11-29-2017 03:59:59 PM

14d ago

11/29: CM  
Schedule Status: On Schedule  
Comments: Operations & Engineering part completed. CR currently in NASA Review state. Once approved, media will be delivered.

Ho Jang

Work notes

11-24-2017 03:08:54 PM

19d ago

11/24: CM  
Schedule Status: On Schedule  
Comments: No update. Same as 11/22 note

Ho Jang

Work notes

11-22-2017 03:04:45 PM

21d ago

11/22: CM  
Schedule Status: On Schedule  
Comments: Accession number acquired. CR has been created. Ops/Eng/DBA/App Dev will start on their archiving process per Archive SOP