## Slide 1: Operational Readiness Review (ORR) Authorization to Deploy Class 1 Service Request
Career Management Tracking System (CMTS) v 5.0
SR# 2015-0002618
SR Requester = Christopher McCoy
NASA Organization Name = Information Technology Communications Division (ITCD)
Priority = Routine
Task Order / Funding = 10.01
Scheduled Deployment Date = 06/19/2015
ECD = 06/30/2015
Luis Ayala
06/17/2015

## Slide 2: System / Project Overview
System/Project Name: Career Management Tracking System (CMTS)
System/Project Owner: Deandrea Peters
Purpose of System/Project: Database for counselors to compile monthly statistics and maintain details of visits by HQ employees for career counseling and/or work life, coaching, events and counselor activities. Allows Human Resources Management Division (HRMD) to track the management activities of two career counselors.
Version being Deployed: 4.1
Will Reside: HQ VM Cluster
ACES Category: Existing Call List
Project Funding Status: Funded

## Slide 3: Project Team
Project Manager: Luis Ayala
Application Development
AD Branch Manager: Dawayne Pretlor
  Lead Developer: Marithe Le
  DBA: Weishing Liu
  BA: Kurt Ricketts
Engineering
  Lead Engineer: Dirk Hamilton
  Engineer: Meng Li
Operations
  Deployment Support: Jim Grinnell
Customer Support
  IT Notice: Scott Johnson
IT Security
  IT Security Reviewer: Karim Said

## Slide 4: System/Project Description
Changes since CDR
  None
Architecture Review Board (ARB)
  N/A
Changes since ARB
  N/A
Section 508 Compliant
  N/A
STRAW Compliant
  Yes
Federal Records Information
  Federal Records Qualification – No
  NRRS Disposition – No
  NRRS Schedule/Item – N/A

## Slide 5: Security
System Type
  General Support System
Special Management Attention
FIPS 199 Information Categorization
  Moderate
  C.2.8.9 Personal Identity and Authentication
    Confidentiality = Moderate
    Integrity = Moderate
    Availability = Moderate
  C.2.3.6 Workforce Planning Information Type
    Confidentiality = Low
    Integrity = Low
    Availability = Low

## Slide 6: Security - Continued
Summary
  HITSS Security has determined the following security ratings: The likelihood that a potential vulnerability could be exercised by a given threat-source is Low. The adverse impact resulting from a successful threat-source exploiting vulnerability is Low. The overall risk determination for the proposed SR is Low.
  HITSS Security recommends that ITCD proceed as normal.
Likelihood Range: Low
Range of Impact: Low
Risk Determination: Low
Control Recommendations: N/A
Risk Mitigation Strategy: N/A

## Slide 7: Functional Support Summary
Organization | Status
Project Management | Ready to Support
Application Development | Ready to Support
Engineering | Ready to Support
Operations | Ready to Support Deployment = 06/19/2015
Security | Ready to Support
QA Testing (Testing,508 Review, Tech Pubs, CM) | Required Documents Received
Customer Support | Not Required
ACES | Not Required
NICS | Not Required
WESTPrime | Ready to Support

## Slide 8: Project Contingency Factors
Assumptions
No applications code changes are required for the migration from WESTPrime to the HQ VM Cluster
WESTPrime will provide the source code files and application data
WESTPrime will lock down the application when required for deployment requirement
Daytime deployment authorized
Constraints
WESTPrime CCB schedule
Dependencies
WESTPrime CCB approval
WESTPrime support
Deviations
SRR/PDR/CDR waived
Q/A will be performed by the development team and business analyst
508 not required
ARB not required
Issues
None
Notes: SLIDE PURPOSE: To communicate the major project issues
INSTRUCTIONS:
For the Issue Table, issues will be entered in rank from highest to lowest. For each row:
1. Click on the (Text) field in the Issue column and enter a summary statement of the issue.
2. Click on the (Text) field in the Action column and enter a summary of actions that have been or are to be taken to resolve the issue.
3. In the status column use the examples shown (optional) to indicate correct status for each issue.
4. In the Requested Assistance column, click on the (Text) field for any status shown as red or yellow and note the request for assistance in addressing the issue. If no assistance is requested, enter “NONE” in this column.
Issue Guidance for this report:
To contrast an issue vs. risk: A risk is something that may happen and if it does, will have an adverse impact on the project. Risk statements use If….. Then…. Logic. "That may happen" implies a probability of less then <100% and a risk must also have a probability of something above >0%. In reality, an issue/problem is an event that has already occurred..
The DoD Risk Management Guide for Acquisition contrasts risks and issues:
Issue: A problem or consequence which has occurred due to the realization of a root cause. A current issue was likely a risk in the past that was ignored or not successfully mitigated.
Risk: A measure of future uncertainties in achieving program performance goals within defined cost and schedule constraints. It has three components: a future root cause, a likelihood assessed at the present time of that future root cause occurring, and the consequence of that future occurrence.

## Slide 9
Project Risks
Risk ID | Trend | Risk | Mitigation
 |  | If additional time is needed for each application migration, HITSS will evaluate, provide LOE and cost difference for approval before proceeding. | HITSS will analyze each application and provide a new LOE when applicable.
 |  | Security Remediation – Security Remediation may require more effort than planned. | HITSS will closely monitor any issues and notify ITCD immediately if a modification of the schedule is necessary to accommodate any delays.
 |  | After the SiteMinder configurations changes some applications did not work as expected and required additional code changes. | All code changes will be briefed to ITCD and analysis and LOE will be provided.
1
2
3
Likelihood | 5 |  |  |  |  | 
 | 4 |  |  |  |  | 
 | 3 |  |  |  |  | 
 | 2 |  |  |  |  | 
 | 1 |  |  |  |  | 
 |  | 1 | 2 | 3 | 4 | 5
 |  | Consequence |  |  |  | 
Impact = Consequence x Likelihood
Project Risks Trend Legend |  |  |  |  |  |  |  |  | 
 | Decreasing (Improving) |  | Increasing (Worsening) |  | Unchanged |  | New Risk |  | Resolved
!

## Slide 10: Deployment Plan
Implementation Activities
  WESTPrime DBA will lock the current production CMOTS_USER schema on rivers-hq-db-1-prod-priv.ce1huyr3kvoa.us-east-1.rds.amazonaws.com, export CMTS data, and deliver to HITSS DBAs through the large file transfer service. Notify the deployment team that the CMTS database is ready to be migrated.
  HITSS DBA will download and move all database related deployment files from large file transfer to Rivers. Upon completion, notify everyone on the deployment POC list that the database deployment is completed.
  HITSS Operations will deploy application per installation instructions in Section 4.6. Notify everyone on the deployment POC list that the ColdFusion installation is completed.
  HITSS Operations will set up ColdFusion10 Administrator and then notify everyone on the deployment POC list that the setup is complete.
  HITSS DBA will unlock the database and notify everyone on the deployment POC list that the schema is unlock.

## Slide 11: Deployment Plan Cont
Implementation Activities
  HITSS Development team will test CMTS 5.0 and notify everyone on the deployment POC list when the test is completed.
  If the deployment is not successful, the application will be rolled back (see Section 4.9, Back-out Plans). HITSS Development team will test CMTS 4.0.
  Development team will send notification to everyone on the deployment POC list about the deployment status.
  PM will send notification to NASA customer and ITCD about the deployment status.
IT Notice Approach
  Yes, IT Notice was sent on Monday June 15, 2015

## Slide 12: Recommendation
Grant Authorization to Proceed (ATP) with the deployment of Career Management Tracking System (CMTS) Version 4.1, migration from WESTPrime to the HQ VM Cluster by 06/30/2015.